# Frontend Internationalization (i18n) Support

# Tech-Spec: Frontend Internationalization (i18n) Support

Created: 2026-03-08

## Overview

### Problem Statement

The ecommerce frontend currently only supports Japanese (日本語) with text hardcoded in a centralized labels.ts file (~50+ strings) and ~10-15 additional hardcoded strings scattered across 12 component files. This limits the application’s usability to Japanese-speaking users and prevents expansion to other markets.

### Solution

Integrate react-i18next to replace the current LABELS constant system with a proper internationalization framework. Create translation JSON files for Japanese (ja) and English (en), add a language switcher dropdown in the Header component, implement locale-aware date/number formatting, and persist the user’s language preference in localStorage. The architecture will be designed for easy addition of new languages.

### Scope

In Scope: - Install and configure react-i18next, i18next, and i18next-browser-languagedetector - Migrate ~50+ strings from labels.ts to translation JSON files (ja, en) - Move ~10-15 hardcoded Japanese strings into the translation system - Add language switcher dropdown in Header.tsx - Implement locale-aware Intl.NumberFormat / Intl.DateTimeFormat in format.ts - Persist selected language to localStorage - Extensible structure for adding new languages easily

Out of Scope: - Backend translation / API response localization - Adding a 3rd+ language (only ja + en initially) - RTL (right-to-left) support - SEO / URL-based locale routing

## Context for Development

### Codebase Patterns

- React 19 + TypeScript + Vite + Tailwind CSS

- All UI labels currently centralized in src/constants/labels.ts as a single LABELS object exported with as const

- Components import and reference labels via LABELS.propertyName

- Date/number formatting hardcoded to ja-JP locale in src/utils/format.ts

- Layout uses AppLayout → Header + Sidebar pattern

- 6 pages, 15 components, 4 hooks, 4 API modules

### Files to Reference

| File | Purpose |
| --- | --- |
| src/constants/labels.ts | Centralized Japanese UI labels (~50+ strings) — primary migration target |
| src/utils/format.ts | Date/number formatting with hardcoded ja-JP locale |
| src/components/layout/Header.tsx | Header component — language switcher will be added here |
| src/components/layout/Sidebar.tsx | Contains hardcoded “管理画面” text |
| src/components/layout/AppLayout.tsx | Main layout wrapper |
| src/pages/DashboardPage.tsx | Hardcoded subtitle and table headers |
| src/pages/OrdersPage.tsx | Hardcoded subtitle and button text |
| src/pages/NotificationsPage.tsx | Hardcoded subtitle and table headers |
| src/pages/PaymentsPage.tsx | Hardcoded subtitle |
| src/pages/SystemStatusPage.tsx | Hardcoded subtitle and table header |
| src/components/orders/OrderForm.tsx | Hardcoded Japanese placeholders |
| src/components/orders/OrderDetail.tsx | Hardcoded “小計” text |
| src/components/orders/OrderList.tsx | Hardcoded “ステータス” text |
| src/components/orders/BulkImportBanner.tsx | Hardcoded tooltip text |
| src/components/dashboard/OrdersChart.tsx | Hardcoded chart label |
| src/components/dashboard/RevenueChart.tsx | Hardcoded chart name |
| index.html | Hardcoded Japanese page title |

### Technical Decisions

- i18n Library: react-i18next — industry standard, large ecosystem, supports namespaces, lazy loading, and pluralization

- Translation file format: JSON — simple, widely supported, easy to hand off to translators

- Language persistence: localStorage via i18next-browser-languagedetector

- Language switcher placement: Dropdown in Header.tsx (right side)

- Locale formatting: Dynamic Intl.NumberFormat / Intl.DateTimeFormat based on selected language

- Architecture: Extensible — new languages added by creating a new JSON translation file and registering it

## Implementation Plan

### Tasks

{tasks}

### Acceptance Criteria

{acceptance_criteria}

## Additional Context

### Dependencies

{dependencies}

### Testing Strategy

{testing_strategy}

### Notes

{notes}