Table of Contents

# Database Migration Strategy — DentalCare Pro

| Field | Value |
| --- | --- |
| Document ID | MIG-DBS-001 |
| Version | 2.3 |
| Effective Date | 2025-07-15 |
| Review Date | 2026-01-15 |
| Owner | James Ortiz — IT Operations Manager |
| Classification | Internal — Confidential |

## Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2024-03-01 | James Ortiz | Initial database migration strategy |
| 1.1 | 2024-06-15 | David Park | Schema mapping refinements |
| 2.0 | 2024-11-01 | James Ortiz | PostgreSQL 16 adoption, AWS RDS configuration |
| 2.1 | 2025-02-15 | Emily Zhang | Flyway migration scripts structure |
| 2.2 | 2025-05-01 | James Ortiz | Data validation framework |
| 2.3 | 2025-07-15 | James Ortiz | Phase 1 migration lessons learned |

## 1. Overview

### 1.1 Migration Scope

The DentalCare Classic system currently uses a hybrid database architecture:

- Primary: Microsoft SQL Server 2012 (DCSQL01) — 47 tables, ~2.8 million patient records

- Secondary: Microsoft Access 2003 (.mdb files) — used for reports and local caching at some clinic locations

- Target: PostgreSQL 16.x on AWS RDS (Multi-AZ deployment)

### 1.2 Key Statistics

| Metric | Value |
| --- | --- |
| Total tables (SQL Server) | 47 |
| Total tables (MS Access) | 12 (subset/cache of SQL Server) |
| Target tables (PostgreSQL) | 62 (normalized, new audit tables) |
| Total rows (all tables) | ~18.4 million |
| Total database size | 48 GB (SQL Server) + 2.1 GB (Access) |
| Total image/document files | ~340,000 files, 1.2 TB |
| Active patient records | 287,000 |
| Historical patient records | 2,513,000 |
| Estimated migration duration | 6-8 hours (full migration window) |
| Maximum acceptable downtime | 4 hours |

## 2. Source Schema Analysis

### 2.1 SQL Server Tables (Legacy)

| Table Name | Rows | Size (MB) | Description | Migration Priority |
| --- | --- | --- | --- | --- |
| tbl_Patients | 2,800,000 | 1,240 | Patient demographics | Phase 1 |
| tbl_PatientInsurance | 3,100,000 | 890 | Insurance information | Phase 1 |
| tbl_Appointments | 8,200,000 | 2,100 | Appointment history | Phase 1 |
| tbl_ClinicalNotes | 4,500,000 | 8,400 | Clinical encounter notes | Phase 3 |
| tbl_TreatmentPlans | 1,200,000 | 560 | Treatment plans | Phase 3 |
| tbl_TxPlanDetails | 5,800,000 | 1,800 | Treatment plan line items | Phase 3 |
| tbl_Procedures | 7,100,000 | 2,300 | Completed procedures | Phase 2 |
| tbl_Claims | 3,400,000 | 1,600 | Insurance claims | Phase 2 |
| tbl_ClaimDetails | 8,900,000 | 2,800 | Claim line items | Phase 2 |
| tbl_Payments | 4,200,000 | 980 | Patient and insurance payments | Phase 2 |
| tbl_Adjustments | 1,800,000 | 420 | Account adjustments | Phase 2 |
| tbl_Ledger | 12,500,000 | 4,200 | Financial ledger entries | Phase 2 |
| tbl_PerioData | 890,000 | 340 | Periodontal measurements | Phase 3 |
| tbl_Prescriptions | 620,000 | 180 | Prescription records | Phase 4 |
| tbl_LabOrders | 340,000 | 95 | Lab orders | Phase 4 |
| tbl_Images | 340,000 | 85 | Image metadata (files on disk) | Phase 4 |
| tbl_Referrals | 180,000 | 42 | Referral records | Phase 1 |
| tbl_RecallSchedule | 2,100,000 | 480 | Recall/recare schedule | Phase 1 |
| tbl_Users | 94 | <1 | User accounts | Phase 1 |
| tbl_UserPermissions | 94 | <1 | User permissions (bitmask) | Phase 1 |
| tbl_AuditLog | 3,200,000 | 1,400 | Basic audit log | Phase 1 |
| tbl_Providers | 45 | <1 | Provider/dentist records | Phase 1 |
| tbl_Operatories | 120 | <1 | Operatory/room definitions | Phase 1 |
| tbl_InsurancePlans | 850 | <1 | Insurance plan reference | Phase 1 |
| tbl_ProcedureCodes | 1,200 | <1 | ADA CDT procedure code reference | Phase 1 |
| tbl_DiagnosisCodes | 72,000 | 8 | ICD-10 diagnosis code reference | Phase 1 |
| tbl_FeeSchedules | 48,000 | 12 | Fee schedule by plan and procedure | Phase 2 |
| tbl_SystemConfig | 340 | <1 | System configuration key-value | Phase 1 |

### 2.2 Known Schema Issues (Legacy)

| Issue ID | Table(s) | Issue | Impact | Resolution in Target |
| --- | --- | --- | --- | --- |
| DB-001 | tbl_Patients | SSN stored as plain VARCHAR(11) | Critical | AES-256 encrypted column |
| DB-002 | tbl_Patients | No unique constraint on name+DOB | High | Composite unique index + MRN |
| DB-003 | tbl_ClinicalNotes | Notes stored as TEXT without size limit | Medium | VARCHAR(65535) with validation |
| DB-004 | tbl_Appointments | No foreign key to tbl_Patients | High | Proper FK constraints |
| DB-005 | tbl_Ledger | Money stored as FLOAT (precision loss) | Critical | NUMERIC(12,2) |
| DB-006 | tbl_UserPermissions | Permissions as bitmask integer | Medium | Normalized permission tables |
| DB-007 | Multiple | No soft delete (hard deletes permitted) | Critical | deleted_at column on all tables |
| DB-008 | tbl_AuditLog | No index on timestamp or user_id | High | Proper indexing strategy |
| DB-009 | Multiple | Inconsistent date formats (VARCHAR dates) | Medium | Proper DATE/TIMESTAMP types |
| DB-010 | tbl_Patients | Duplicate patient records (~3,200 sets) | High | De-duplication before migration |
| DB-011 | tbl_Claims | Status stored as magic numbers (0,1,2,3) | Low | Enum type with descriptive values |
| DB-012 | Multiple | No created_at/updated_at audit columns | Medium | JPA Auditing on all entities |

## 3. Target Schema Design

### 3.1 Naming Conventions

| Element | Convention | Example |
| --- | --- | --- |
| Schema | lowercase | patient, clinical, billing |
| Table | snake_case, singular | patient, clinical_note, claim |
| Column | snake_case | first_name, date_of_birth |
| Primary key | id (UUID type) | id UUID DEFAULT gen_random_uuid() |
| Foreign key | <table>_id | patient_id, provider_id |
| Index | idx_<table>_<cols> | idx_patient_last_name |
| Unique constraint | uq_<table>_<cols> | uq_patient_mrn |
| Check constraint | chk_<table>_<desc> | chk_appointment_end_after_start |
| Audit columns | Standard set | created_at, updated_at, created_by, updated_by, deleted_at |
| Version column | version | version INTEGER NOT NULL DEFAULT 0 |

### 3.2 Key Table Mappings (Source → Target)

| Source Table (SQL Server) | Target Table(s) (PostgreSQL) | Notes |
| --- | --- | --- |
| tbl_Patients | patient.patient, patient.patient_address | Normalized; address separated |
| tbl_PatientInsurance | patient.patient_insurance | FK to insurance_plan |
| tbl_Appointments | patient.appointment | FK constraints added |
| tbl_ClinicalNotes | clinical.clinical_note | Envers audited |
| tbl_TreatmentPlans | clinical.treatment_plan | Envers audited |
| tbl_TxPlanDetails | clinical.treatment_plan_procedure | FK to treatment_plan |
| tbl_Procedures | clinical.completed_procedure | FK to patient, provider |
| tbl_Claims | billing.insurance_claim | Status as enum |
| tbl_ClaimDetails | billing.claim_line_item | FK to claim |
| tbl_Payments | billing.payment | NUMERIC(12,2) for amounts |
| tbl_Adjustments | billing.adjustment | NUMERIC(12,2) for amounts |
| tbl_Ledger | billing.ledger_entry | NUMERIC(12,2) for amounts |
| tbl_PerioData | clinical.perio_measurement | Structured JSON + columns |
| tbl_Prescriptions | clinical.prescription | FK to patient, provider |
| tbl_LabOrders | clinical.lab_order | FK to patient, provider |
| tbl_Images | clinical.dental_image (metadata); files in S3 | S3 reference stored |
| tbl_Referrals | patient.referral | FK to patient, providers |
| tbl_RecallSchedule | patient.recall | FK to patient |
| tbl_Users | auth.app_user | New auth schema |
| tbl_UserPermissions | auth.user_role, auth.role_permission | Normalized RBAC |
| tbl_AuditLog | audit.audit_log | Enhanced schema (see Audit doc) |
| (New) | audit.phi_access_log | PHI-specific audit log |
| (New) | patient.patient_consent | Consent tracking |
| (New) | patient.patient_restriction | PHI restriction tracking |
| (New) | patient.patient_communication_preference | Communication preferences |
| (New) | billing.payment_plan | Payment plan support |

### 3.3 Data Type Mapping (SQL Server → PostgreSQL)

| SQL Server Type | PostgreSQL Type | Notes |
| --- | --- | --- |
| INT / IDENTITY | UUID (gen_random_uuid()) | Moving from integer to UUID PKs |
| VARCHAR(n) | VARCHAR(n) | Direct mapping |
| NVARCHAR(n) | VARCHAR(n) | PostgreSQL VARCHAR is already Unicode |
| TEXT / NTEXT | TEXT | Direct mapping |
| FLOAT | NUMERIC(12,2) | For money; DOUBLE PRECISION for others |
| MONEY | NUMERIC(12,2) | Avoid PostgreSQL MONEY type |
| DATETIME | TIMESTAMP WITH TIME ZONE | All timestamps stored as UTC |
| SMALLDATETIME | TIMESTAMP WITH TIME ZONE | All timestamps stored as UTC |
| BIT | BOOLEAN | Direct mapping |
| IMAGE / VARBINARY | BYTEA or S3 reference | Large objects → S3 |
| INT (bitmask) | Normalized tables | Permission bitmasks → role tables |

## 4. Migration Execution Plan

### 4.1 Pre-Migration Steps

| Step | Task | Duration | Responsible |
| --- | --- | --- | --- |
| 1 | Create target PostgreSQL schema via Flyway migrations | 2 hours | Dev Team |
| 2 | Run patient de-duplication analysis and merge | 4 hours | Data Team |
| 3 | Resolve known data quality issues (DB-001 through DB-012) | 8 hours | Data Team |
| 4 | Execute dry-run migration on staging environment | 8 hours | Ops Team |
| 5 | Validate dry-run data (automated + manual sampling) | 4 hours | QA Team |
| 6 | Performance test target database under load | 4 hours | Perf Team |
| 7 | Final backup of source database | 2 hours | Ops Team |
| 8 | Stakeholder go/no-go decision | 1 hour | Leadership |

### 4.2 Migration Execution (per phase)

Migration Window: Saturday 10:00 PM — Sunday 6:00 AM (8-hour window)

22:00  System announcement to users (email + in-app banner)
22:30  Legacy system set to read-only mode
22:45  Final transaction log backup
23:00  Migration ETL pipeline starts
        │
        ├── Phase A: Reference data (codes, configs, providers)   ~15 min
        ├── Phase B: Patient demographics + addresses              ~45 min
        ├── Phase C: Insurance and scheduling data                 ~30 min
        ├── Phase D: Clinical data (if applicable for this phase)  ~90 min
        ├── Phase E: Financial/billing data                        ~60 min
        ├── Phase F: Audit log migration                           ~30 min
        ├── Phase G: Image metadata migration (files copied async) ~20 min
        │
02:00  Migration ETL complete
02:00  Data validation suite runs (automated)
        │
        ├── Record count validation (source vs. target per table)
        ├── Checksum validation (critical fields)
        ├── Referential integrity verification
        ├── Financial balance reconciliation
        ├── Sample record comparison (500 random patients)
        │
03:30  Validation complete — results reviewed
04:00  Spring Boot application pointed to new database
04:15  Smoke tests executed
04:30  Go/No-go for cutover
05:00  New system available for early testers
06:00  Full system available

### 4.3 Data Validation Rules

| Validation Rule | Query/Method | Tolerance |
| --- | --- | --- |
| Patient record count match | COUNT(*) source vs. target | 0 |
| Appointment record count match | COUNT(*) source vs. target | 0 |
| Clinical note record count match | COUNT(*) source vs. target | 0 |
| Financial balance reconciliation | SUM(amount) by patient — source vs. target | $0.01 |
| Insurance plan count match | COUNT(*) source vs. target | 0 |
| Provider count match | COUNT(*) source vs. target | 0 |
| Duplicate patient check (target) | MRN uniqueness validation | 0 dupes |
| Date range validity | No future DOBs, no dates before 1900 | 0 |
| FK integrity check | All FKs reference valid parent records | 0 |
| Encrypted field verification | SSN decryptable with correct key | 0 |

## 5. Flyway Migration Script Organization

src/main/resources/db/migration/
├── V1.0.0__create_patient_schema.sql
├── V1.0.1__create_patient_table.sql
├── V1.0.2__create_patient_address_table.sql
├── V1.0.3__create_patient_insurance_table.sql
├── V1.0.4__create_appointment_table.sql
├── V1.0.5__create_recall_table.sql
├── V1.0.6__create_referral_table.sql
├── V1.1.0__create_clinical_schema.sql
├── V1.1.1__create_clinical_note_table.sql
├── V1.1.2__create_treatment_plan_tables.sql
├── V1.1.3__create_perio_measurement_table.sql
├── V1.1.4__create_prescription_table.sql
├── V1.1.5__create_lab_order_table.sql
├── V1.1.6__create_dental_image_table.sql
├── V1.2.0__create_billing_schema.sql
├── V1.2.1__create_insurance_claim_tables.sql
├── V1.2.2__create_payment_table.sql
├── V1.2.3__create_adjustment_table.sql
├── V1.2.4__create_ledger_entry_table.sql
├── V1.2.5__create_fee_schedule_table.sql
├── V1.3.0__create_auth_schema.sql
├── V1.3.1__create_user_and_role_tables.sql
├── V1.4.0__create_audit_schema.sql
├── V1.4.1__create_audit_log_table.sql
├── V1.4.2__create_phi_access_log_table.sql
├── V1.5.0__create_reference_data_tables.sql
├── V1.5.1__seed_ada_procedure_codes.sql
├── V1.5.2__seed_icd10_diagnosis_codes.sql
├── V1.5.3__seed_insurance_plans.sql
├── V2.0.0__add_patient_consent_table.sql
├── V2.0.1__add_communication_preferences.sql
├── V2.1.0__add_payment_plan_tables.sql
└── V2.2.0__performance_indexes.sql

## 6. Rollback Strategy

If migration validation fails, the rollback procedure is:

| Step | Action | Duration | Decision Point |
| --- | --- | --- | --- |
| 1 | Stop Spring Boot application | 1 min | Automatic |
| 2 | Restore legacy database from pre-migration backup | 30 min | Manual |
| 3 | Re-enable legacy VB6 system (read-write) | 5 min | Manual |
| 4 | Verify legacy system functionality | 15 min | Manual |
| 5 | Notify users of rollback | 5 min | Manual |
| 6 | Root cause analysis and remediation plan | Next day | Post-mortem |

See Rollback_and_Contingency_Plan.md for the complete rollback procedure.

## 7. Ongoing Database Management

### 7.1 PostgreSQL Configuration (Production)

| Parameter | Value | Rationale |
| --- | --- | --- |
| Instance class | db.r6g.2xlarge | 8 vCPU, 64 GB RAM |
| Storage | 500 GB gp3 | Provisioned IOPS: 3000 |
| Multi-AZ | Yes | High availability |
| Encryption at rest | Yes (AES-256) | HIPAA requirement |
| Automated backups | Yes (35-day retention) | Compliance requirement |
| Performance Insights | Enabled | Query performance monitoring |
| Enhanced monitoring | Enabled (60s) | OS-level metrics |
| Parameter group | dentalcare-pg16 | Custom tuned parameters |

### 7.2 Connection Pooling (HikariCP)

| Parameter | Value | Rationale |
| --- | --- | --- |
| maximumPoolSize | 20 | Per-service; total across services: ~80 |
| minimumIdle | 5 | Maintain warm connections |
| connectionTimeout | 30000 | 30 seconds max wait |
| idleTimeout | 600000 | 10 minutes before idle connection closed |
| maxLifetime | 1800000 | 30 minutes max connection lifetime |
| leakDetectionThreshold | 60000 | Alert if connection held > 60 seconds |

## 8. Approval

| Role | Name | Date |
| --- | --- | --- |
| IT Operations Manager | James Ortiz | 2025-07-15 |
| Lead Architect | David Park | 2025-07-15 |
| Chief Information Officer | Robert Williams | 2025-07-15 |

This document is reviewed quarterly. Next review: 2026-01-15. Contact: ops@dentalcarepro.com