Table of Contents

# Legacy Known Issues and Technical Debt — DentalCare Classic v8.7

| Field | Value |
| --- | --- |
| Document ID | TECH-TDB-001 |
| Version | 2.3 |
| Effective Date | 2025-09-01 |
| Review Date | 2026-03-01 |
| Owner | David Park — Lead Architect |
| Classification | Internal — Confidential |

## Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2024-01-15 | David Park | Initial tech debt inventory |
| 1.1 | 2024-05-01 | Emily Zhang | Added severity classifications |
| 2.0 | 2024-09-15 | David Park | Major update after penetration test |
| 2.1 | 2025-02-01 | James Ortiz | Infrastructure EOL additions |
| 2.2 | 2025-06-01 | David Park | Migration impact assessment |
| 2.3 | 2025-09-01 | David Park | Updated remediation status |

## 1. Purpose

This document catalogs all known issues, security vulnerabilities, and technical debt items in the DentalCare Classic v8.7 (VB6) system. It serves as a primary justification for the Spring Boot migration and ensures that all known issues are addressed in the new system.

## 2. Critical Security Issues

| ID | Category | Description | CVSS | HIPAA Impact | Remediation |
| --- | --- | --- | --- | --- | --- |
| SEC-001 | Authentication | Passwords stored as unsalted MD5 hashes | 9.8 | §164.312(d) violation | Migration (BCrypt) |
| SEC-002 | Authentication | No multi-factor authentication | 8.5 | §164.312(d) gap | Migration (OAuth+MFA) |
| SEC-003 | Injection | SQL injection in frmPatientSearch (string concat) | 9.1 | Data breach risk | Migration (JPA) |
| SEC-004 | Injection | SQL injection in frmSchedule (date filter) | 9.1 | Data breach risk | Migration (JPA) |
| SEC-005 | Encryption | SSN stored as plaintext VARCHAR | 8.8 | §164.312(a)(2)(iv) | Migration (AES-256) |
| SEC-006 | Encryption | Local MS Access cache files unencrypted | 7.5 | PHI exposure risk | Migration (eliminated) |
| SEC-007 | Access Control | Shared “front_desk” account at 2 locations | 7.0 | §164.312(a)(2)(i) | Pre-migration fix |
| SEC-008 | Session | Session timeout set to 30 min (should be 15) | 5.3 | §164.312(a)(2)(iii) | Migration (15 min) |
| SEC-009 | Transport | Some internal connections use TLS 1.0 | 6.5 | §164.312(e)(1) | Migration (TLS 1.3) |
| SEC-010 | Logging | No field-level PHI access logging | 6.0 | §164.312(b) gap | Migration (full audit) |

## 3. Data Integrity Issues

| ID | Category | Description | Impact | Affected Table(s) | Remediation |
| --- | --- | --- | --- | --- | --- |
| DAT-001 | Financial | Money stored as FLOAT — rounding errors | High | tbl_Ledger, tbl_Payments | Migration (NUMERIC) |
| DAT-002 | Referential | No FK constraint on tbl_Appointments→tbl_Patients | Medium | tbl_Appointments | Migration (FK added) |
| DAT-003 | Referential | No FK constraint on tbl_Claims→tbl_Patients | Medium | tbl_Claims | Migration (FK added) |
| DAT-004 | Duplicates | ~3,200 duplicate patient record sets | High | tbl_Patients | Pre-migration cleanup |
| DAT-005 | Data Quality | Inconsistent date formats (VARCHAR dates) | Medium | Multiple | Migration (DATE type) |
| DAT-006 | Data Quality | Null phone numbers stored as “N/A” or “000” | Low | tbl_Patients | Migration cleanup |
| DAT-007 | Data Quality | Mixed case in insurance plan names | Low | tbl_InsurancePlans | Migration normalization |
| DAT-008 | Concurrency | No optimistic locking — lost update possible | Medium | All tables | Migration (@Version) |
| DAT-009 | Audit | No created_at/updated_at on most tables | Medium | Most tables | Migration (JPA audit) |
| DAT-010 | Deletion | Hard deletes possible — PHI compliance risk | High | All tables | Migration (soft delete) |

## 4. Application Issues

| ID | Category | Description | Severity | Workaround | Remediation |
| --- | --- | --- | --- | --- | --- |
| APP-001 | UI | frmPerio crashes with > 32 teeth selected | High | Enter < 32 teeth at once | Migration (new UI) |
| APP-002 | UI | frmSchedule slow with > 100 appointments/day | Medium | None — endure slowness | Migration (pagination) |
| APP-003 | Reports | Crystal Reports XI fails on Windows 10 22H2+ | High | Run in compatibility mode | Migration (Jasper) |
| APP-004 | Integration | TWAIN scanner driver conflicts with Win 10/11 | High | Use specific driver version | Migration (web upload) |
| APP-005 | Memory | Memory leak after ~2 hours in frmChartNote | High | Restart app every 2 hours | Migration (new arch) |
| APP-006 | Concurrency | Two users editing same patient causes data loss | High | Verbal coordination | Migration (opt. lock) |
| APP-007 | Performance | Patient search takes > 5s with wildcards | Medium | Use specific last name | Migration (search index) |
| APP-008 | Printing | Print formatting breaks on non-standard printers | Low | Use approved printers | Migration (PDF gen) |
| APP-009 | Localization | No support for non-English characters in names | Medium | Use ASCII approximations | Migration (UTF-8) |
| APP-010 | Deployment | MSI installer fails silently on some machines | Medium | Manual file copy | Migration (web-based) |
| APP-011 | Configuration | Configuration stored in Windows Registry | Low | Manual registry editing | Migration (app.yml) |
| APP-012 | Error Handling | Generic “Error 13: Type Mismatch” with no context | Medium | Developer investigation | Migration (structured) |
| APP-013 | Backup | No automated database backup verification | High | Monthly manual check | Migration (automated) |
| APP-014 | Multi-site | Site-to-site VPN drops cause data sync issues | Medium | Reconnect and retry | Migration (cloud) |
| APP-015 | Performance | Report generation blocks entire application | High | Run reports after hours | Migration (async) |

## 5. Infrastructure Issues

| ID | Category | Description | Severity | EOL Date | Remediation |
| --- | --- | --- | --- | --- | --- |
| INF-001 | OS | Windows Server 2012 R2 — extended support ended | Critical | Oct 2023 | Migration (AWS Linux) |
| INF-002 | Database | SQL Server 2012 SP4 — extended support ended | Critical | Jul 2022 | Migration (PostgreSQL) |
| INF-003 | Runtime | VB6 runtime — no further updates | High | 2008 | Migration (Java 21) |
| INF-004 | Reports | Crystal Reports XI — no longer supported | High | 2020 | Migration (Jasper) |
| INF-005 | Hardware | DB server hardware approaching 7-year lifecycle | Medium | 2026 (est.) | Migration (cloud) |
| INF-006 | Backup | LTO-6 tape library nearing capacity | Medium | N/A | Migration (S3) |
| INF-007 | Network | FortiGate 60F firmware version behind | Medium | N/A | Update scheduled |
| INF-008 | Cooling | Server room HVAC unit showing intermittent issues | Medium | N/A | Repair/replace |
| INF-009 | Power | No generator backup — UPS provides ~30 min | Medium | N/A | Migration (cloud) |
| INF-010 | Licensing | SQL Server 2012 license — no SA renewal available | Low | N/A | Migration (PostgreSQL) |

## 6. Technical Debt Summary

### 6.1 Debt by Category

| Category | Critical | High | Medium | Low | Total | Remediated by Migration |
| --- | --- | --- | --- | --- | --- | --- |
| Security | 5 | 3 | 2 | 0 | 10 | 10 (100%) |
| Data Integrity | 0 | 3 | 5 | 2 | 10 | 10 (100%) |
| Application | 0 | 5 | 7 | 3 | 15 | 15 (100%) |
| Infrastructure | 2 | 3 | 4 | 1 | 10 | 8 (80%) |
| Total | 7 | 14 | 18 | 6 | 45 | 43 (96%) |

### 6.2 Risk of Maintaining Legacy System

| Risk | Probability | Impact | Annual Cost Est. |
| --- | --- | --- | --- |
| Security breach due to known vulnerabilities | 25%/year | $500K-2M | $125K-500K (EV) |
| HIPAA enforcement action due to compliance gaps | 15%/year | $100K-1.5M | $15K-225K (EV) |
| System failure due to hardware/software EOL | 20%/year | $50K-200K | $10K-40K (EV) |
| Staff productivity loss from workarounds | Ongoing | N/A | $85K/year (measured) |
| Inability to scale for new clinic locations | Ongoing | N/A | Lost revenue |
| Total estimated annual risk cost |  |  | $235K-850K |

Business Case: The annual risk cost of maintaining the legacy system ($235K-$850K) exceeds the annual infrastructure cost of the new cloud system ($238K), making migration financially justified on risk reduction alone — before considering productivity and capability improvements.

## 7. Pre-Migration Remediation Items

These items must be fixed in the legacy system BEFORE migration begins:

| ID | Item | Status | Target Date | Owner |
| --- | --- | --- | --- | --- |
| PRE-001 | Eliminate shared “front_desk” accounts | In Progress | 2025-10-15 | Michael Chen |
| PRE-002 | Resolve duplicate patient records (~3,200 sets) | In Progress | 2025-11-01 | Data Team |
| PRE-003 | Clean up NULL/“N/A” phone number data | Not Started | 2025-11-15 | Data Team |
| PRE-004 | Normalize insurance plan names | Not Started | 2025-11-15 | Billing Team |
| PRE-005 | Export and index all legacy audit logs | In Progress | 2025-10-01 | James Ortiz |
| PRE-006 | Verify all patient images accessible on file server | Complete | 2025-08-15 | IT Operations |
| PRE-007 | Document all Crystal Reports formulas/logic | In Progress | 2025-10-15 | Emily Zhang |
| PRE-008 | Catalog all Windows Registry configuration entries | Complete | 2025-07-01 | James Ortiz |

## 8. Approval

| Role | Name | Date |
| --- | --- | --- |
| Lead Architect | David Park | 2025-09-01 |
| Director of IT Security | Michael Chen | 2025-09-01 |
| IT Operations Manager | James Ortiz | 2025-09-01 |

This document is reviewed quarterly. Next review: 2026-03-01. Contact: architecture@dentalcarepro.com